Agile Sprint Planning – LiverCare AI Project

Key Agile Terms (Used in This Plan)

- Sprint: A 5-day period where specific tasks are completed

- Epic: A large milestone (e.g., Data Handling, Model Building)

- Story: A specific, actionable task within an Epic

- Story Point: Estimated effort for each task (1=Very Easy, 5=Difficult)

- Velocity: Average story points completed per sprint

Sprint 1 (5 Days) – Data Preparation Phase

Epic 1: Data Collection & Preprocessing

| Story | Story Point |
| --- | --- |
| Collect UCI Liver Cirrhosis Data | 2 (Easy) |
| Load and Explore Dataset | 1 (Very Easy) |
| Handle Missing Values | 3 (Moderate) |
| Encode Categorical Features | 2 (Easy) |

Total Sprint 1 Story Points: 8

Sprint 2 (5 Days) – Model & Deployment Phase

Epic 2: Model Building and Deployment

| Story | Story Point |
| --- | --- |
| Train XGBoost Model | 5 (Difficult) |
| Evaluate and Test the Model | 3 (Moderate) |
| Build Flask Web App Backend | 5 (Difficult) |
| Design HTML/CSS Pages | 3 (Moderate) |

Total Sprint 2 Story Points: 16

Sprint Summary

- Sprint 1 Story Points: 8

- Sprint 2 Story Points: 16

- Total Story Points: 24

- Total Sprints: 2

- Velocity: Total Story Points / Number of Sprints = 24 / 2 = 12

Your team’s velocity = 12 Story Points per Sprint

Example: